**Weekly Status Report**

**Team Number :** UG2\_Team2

**Team Members :** Tejas Karthik , Satish ,Saranya, Ganesh , Binnu ,Amar

**Roll No:** CS23B039, CS23B038, CS23B031 ,CS23B041 ,CS23B037 , CS23B004

**Idea of the application :**

**GitHub Repository Link :**

**Mentors:** PG-Mentor = Rajat Mohan , UG- Mentor = Pardhiv

**Date – 22-09-2024 [ Week 1]**

**What are the goals for this week ?**

**T**hinking of new web development idea , related to SDG .

**What are the goals for this week?**

* Documenting Requirements doc, Use Cases and Use Case Diagrams

**Date – 29-09-2024 [ Week 2]**

**What is the progress made previous week?**

* Documented Requirements doc, Use Cases and Use Case Diagrams
* Changed the web idea.
* Learnt HTML, CSS and Learnt basic designing layouts.

**What are the goals for this week?**

* We are Planning Work Division.
* Splitting into single pair and we will try complete the features until Release 1.
* Learning Extensions and Languages , extra plugins and about APIS required for the project.

**Division of work:**

Tejas **-** face Login

Satish - Detox Search

Saranya – Accesibility widgets

Ganesh – Screen Reader

Amar and Binnu – Screen Recorder

**Roadblocks if any:**

It was a significant setback, as we had to change the idea, due to which all the documentation had to be done from the beginning. We are still finalising stuff rather than starting to implement it, but we are happy that the professor liked our idea and was okay with us proceeding with it.

**Contribution:**

**Tejas :**

* Contributed to Requirements Doc.
* Helped in making USE CASE diagram.

**Satish:**

* Thought of new idea for project
* Contributed To Requirements Doc
* Added Features for the software.
* Helped in making USECASES

**Saranya:**

* Contributed to Requirements Doc.
* Added Features for the software.

**Ganesh:**

* Contributed to Requirements Doc.
* Added Features for the software.
* Helped in making Use case diagram.

**Binnu:**

* Contributed to Requirements Doc.
* Added Features for the software.

**Amar:**

* Contributed to Requirements Doc.
* Added Features for the software.

**Date – 6-10-2024 [ WEEK 3]**

**What is**  **the progress made the previous week ?**

* Learnt basics of how to make an extension and html, .
* Worked on Individual release 1 features.

**What are goals for this week?**

* Complete the remaining left over parts of release 1.
* Submit the realese 1
* Add UI to added features.

**Roadblocks if any:**

We had a problem in making face login, so we decided to swaps one of the release2 feature with the face login, and also we faced some problems during git upload like merge conflicts.

**Conntributions:**

**Tejas :**

* Tried doing face login using open CV , but strucked with errors.

**Satish:**

* Made Detox Search .
* Helped teammates in resolving errors in code and doubts related to Git.

**Saranya:**

* Made Accessibility Widgets like Increase font , Zoom , Color change etc.

**Ganesh:**

* Made Screen Reader .

**Amar:**

* Made Screen Recorder.

**Binnu:**

* Helped in Screen Recorder.